# CampusResolve — Current Application Status

Document date: 14 August 2026

Submission deadline: 15 August 2026, 6:00 PM IST

Overall status: MVP deployed and demonstrable (core complaint lifecycle complete; durable Supabase runtime still optional/future)

# 1. Executive summary

CampusResolve is a college-hostel complaint, maintenance, and escalation MVP built with Next.js App Router, TypeScript, Tailwind CSS, and ShadCN/UI.

The full MVP upgrade (SLA, status enforcement, uploads, filters, seed data, student-only signup, admin staff invite) is merged to `master` and deployed on Vercel.

| Item | Status |
| --- | --- |
| Core four-role workflow | Ready |
| Production build | Passed |
| GitHub master | Up to date (debd9db) |
| Vercel production deploy | Succeeded (14 Aug 2026) |
| Durable cloud database | Schema ready; not wired as runtime yet |
| Email / WhatsApp alerts | Out of MVP scope (deferred) |

# 2. Links

| Resource | URL |
| --- | --- |
| Live app | https://campusresolve-drab.vercel.app |
| GitHub | https://github.com/nithishkumar2032-debug/CampusResolve |
| Merged PR | https://github.com/nithishkumar2032-debug/CampusResolve/pull/1 |
| Detailed MVP handoff | `docs/MVP_HANDOFF.md` (./MVP_HANDOFF.md) |
| Submission notes | `docs/SUBMISSION.md` (./SUBMISSION.md) |

Git tip: mvp-upgrade was merged into master via PR #1. Production tracks master.

# 3. Stack and architecture

| Layer | Implementation |
| --- | --- |
| Framework | Next.js 16 (App Router) + React 19 |
| Language | TypeScript |
| UI | Tailwind CSS v4 + ShadCN/UI (navy / teal institutional theme) |
| Auth | Cookie session (cr_session); role redirects via requireUser |
| Data (current) | Demo file store — local .data/store.json, Vercel /tmp |
| Data (prepared) | Supabase SQL schema in supabase/migrations/001_initial.sql |
| AI | LangChain Help Assistant + FAQ heuristic fallback (works without API key) |
| Hosting | Vercel (+ PWA install support) |

# 4. What works today

## Roles

| Role | Capabilities |
| --- | --- |
| Student | Sign up (student only), create complaints, upload evidence, track tickets, comment, accept/reject resolution |
| Warden | Queue view, filters, review, assign workers with SLA deadline preview, monitor overdue/escalated/emergency |
| Worker | View assigned tasks only; accept → in progress → resolve with notes/evidence; cannot close tickets |
| Admin | Escalation/overdue overview, category stats, reassign, invite warden/worker accounts |

## Complaint lifecycle (server-enforced)

Submitted → Under Review → Assigned → In Progress → Resolved → Closed

Resolved ≠ Closed — student (or authorized staff) must verify

Reject requires a reason → reopen + escalate + activity trail

Invalid transitions rejected on the server

## Other delivered features

Ticket IDs: CR-YYYY-####

SLA matrix (Emergency / High / Medium / Low) with dashboard overdue flags

Search + status/category/urgency filters

Image evidence upload (JPEG/PNG/WebP) via /api/uploads (session-gated)

Activity timeline on ticket detail

Idempotent demo seed (SEED_VERSION 3) with 9 scenario tickets

Demo Mode UI on login/signup

Role route protection (e.g. worker hitting /warden redirects to /worker)

Help Assistant FAQ fallback without OPENAI_API_KEY

# 5. Demo accounts

Password for all: `demo1234`

| Role | Email |
| --- | --- |
| Student | student@demo.edu |
| Warden | warden@demo.edu |
| Worker (Kumar Technician) | worker@demo.edu |
| Worker 2 | worker2@demo.edu |
| Admin | admin@demo.edu |

Public registration creates Student accounts only. Warden/Worker accounts are created from the Admin dashboard.

# 6. Routes

| Path | Purpose |
| --- | --- |
| /login, /signup | Authentication |
| /student, /student/new, /student/tickets/[id] | Student portal |
| /warden, /warden/tickets/[id] | Warden queue |
| /worker, /worker/tickets/[id] | Worker tasks |
| /admin, /admin/tickets/[id] | Admin escalations & staff invite |
| /api/ai/help, /api/ai/suggest | Help Assistant / category suggest |
| /api/uploads/[filename] | Authorized evidence files |

# 7. Verification status

| Check | Result |
| --- | --- |
| npm run build | Passed (Next.js 16.3 / Turbopack) |
| TypeScript | Passed |
| ESLint | 0 errors (1 font warning in layout.tsx) |
| npm run test:transitions | Passed |
| Full browser E2E suite | Not automated; use manual demo script in MVP handoff |

# 8. Environment variables

Documented in .env.example:

| Variable | Required? | Notes |
| --- | --- | --- |
| NEXT_PUBLIC_DEMO_MODE | No (default true) | Hides demo login shortcuts when false |
| OPENAI_API_KEY | No | Optional; FAQ fallback always available |
| NEXT_PUBLIC_SUPABASE_URL | No | For future durable storage |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | No | For future durable storage |
| SUPABASE_SERVICE_ROLE_KEY | No | Server-only; never expose to client |

# 9. Known limitations (honest MVP gaps)

Persistence on Vercel — demo store uses /tmp and can reset on cold starts. Not permanent production storage.

Supabase — migration/schema exists; app runtime still uses demo-store (not a full Supabase repository yet).

Notifications — no email/WhatsApp; overdue/escalation shown on dashboards only.

Admin invite UX — creates accounts but no rich success toast (page revalidates).

Automated E2E tests — no Jest/Playwright suite; transition script + build only.

# 10. How to run locally

npm install
npm run dev

Open http://localhost:3000

Force reseed after seed changes:

Remove-Item .data\store.json -ErrorAction SilentlyContinue

Then restart npm run dev.

# 11. Recommended demo flow (~10 minutes)

Login as Student → browse filters → open a Resolved ticket → Accept or Reject

Submit a New Complaint (select category/urgency deliberately; optional photo)

Login as Warden → Review → Assign Kumar (note deadline preview)

Login as Worker → Accept → Resolve with notes/photo

Login as Student → Accept → Closed

Login as Admin → escalations + invite staff

Confirm role blocking (Student cannot use Warden/Admin URLs)

Open Help Assistant without OpenAI key

Full script: `docs/MVP_HANDOFF.md` (./MVP_HANDOFF.md) §12

# 12. Readiness for deadline

| Criterion | Assessment |
| --- | --- |
| Demonstrable end-to-end workflow | Yes |
| Four roles usable live | Yes |
| Professional UI / responsive dashboards | Yes (Stitch-inspired) |
| Secure enough for class demo | Yes (role checks + student-only signup) |
| Production-grade durable DB | Not yet — disclose demo persistence if asked |
| Submission package docs | Yes (SUBMISSION.md + this status + handoff) |

Bottom line: The application is in a submission-ready MVP state for demonstration on 15 August 2026, with the main caveat that Vercel data may reset until Supabase persistence is fully connected.