# CampusResolve — Work Done Documentation

Project: CampusResolve (Student Complaint & Maintenance MVP)

Period covered: MVP upgrade through production merge (August 2026)

Working branch: mvp-upgrade → merged to master

Final commit (feature): c62aea0 — *Complete MVP workflow upgrades for demo-ready complaint lifecycle*

Merge commit: debd9db — *Merge pull request #1 from nithishkumar2032-debug/mvp-upgrade*

Pull request: https://github.com/nithishkumar2032-debug/CampusResolve/pull/1

# 1. Objective of this work

Upgrade the existing CampusResolve app into a professional, demonstrable MVP for college-hostel complaints with:

Four roles (Student, Warden, Worker, Admin)

Strict status workflow and SLA deadlines

Evidence uploads, filters, seed data, and secure signup rules

Live deployment on Vercel before the 15 August 2026, 6:00 PM IST deadline

Existing routes, auth, and working features were preserved, not rewritten from scratch.

# 2. Work completed (by area)

## 2.1 Planning and safety

Inspected existing routes, auth, demo store, Supabase schema, and AI Help Assistant

Created checkpoint branch `mvp-upgrade` before major changes

Kept Stitch/DESIGN material as visual reference only (no static HTML replacement)

## 2.2 Complaint lifecycle and security

Implemented server-side status transitions:

Submitted → Under Review → Assigned → In Progress → Resolved → Closed

Added transition rules in src/lib/complaints/transitions.ts

Ensured Resolved does not auto-close; student must Accept/Reject

Reject path: reason required → reopen → escalate → activity event

Public signup limited to Student only

Admin can invite Warden/Worker accounts

Role route protection preserved (unauthorized roles redirected to home)

## 2.3 SLA, tickets, and escalations

Central SLA matrix (Emergency / High / Medium / Low) in src/lib/constants.ts

Deadline calculation in src/lib/complaints/deadlines.ts

Warden deadline preview before assignment (AssignWorkerForm)

Overdue / escalated / emergency KPIs on dashboards

Ticket format CR-YYYY-#### retained with store counter

Escalation records and flags for overdue, reject, and emergency cases

## 2.4 Evidence uploads

Replaced URL text fields with file upload (JPEG / PNG / WebP)

Size/type validation; secure file naming under .data/uploads (local) or /tmp (Vercel)

Serving route: /api/uploads/[filename] with session + role authorization

Student evidence + worker completion evidence supported

## 2.5 Demo data and store

Idempotent seed (SEED_VERSION = 3) in src/lib/seed.ts

Nine realistic scenarios (submitted → closed, overdue, emergency, rejected, etc.)

Demo accounts preserved (*@demo.edu / demo1234)

Demo store upgraded for escalations, attachments metadata, richer stats

## 2.6 UI / dashboards

Student: Total / Open / Resolved / Escalated + search/filters

Warden: Open / Unassigned / Overdue / Escalated / Emergency + filters

Worker: Assigned / In Progress / Due soon / Overdue + resolve with upload

Admin: stats, category breakdown, escalated queue, invite staff form

Login/Signup: Demo Mode labeling; passwords only shown when demo is on

Ticket detail: stepper, deadlines, evidence gallery, accept/reject, timeline

## 2.7 AI Help Assistant

Kept LangChain path when OPENAI_API_KEY is set

FAQ / heuristic fallback continues without an API key

AI suggest for category/urgency remains optional and non-blocking

## 2.8 Testing and quality

| Check | Result |
| --- | --- |
| Transition script (npm run test:transitions) | Passed |
| ESLint | 0 errors |
| Production build (npm run build) | Passed |
| TypeScript | Passed |

## 2.9 Documentation written

| File | Purpose |
| --- | --- |
| docs/MVP_HANDOFF.md | Full MVP handoff (env, seed, demo script, limitations) |
| docs/CURRENT_STATUS.md | Current application status snapshot |
| docs/SUBMISSION.md | Updated submission / live URL / demo accounts |
| .env.example | Safe placeholders (DEMO_MODE, OpenAI, Supabase) |
| docs/WORK_DONE.md | This work log |

## 2.10 GitHub and deployment

Committed MVP work on mvp-upgrade

Pushed branch to GitHub

Opened and merged PR #1 into master

Vercel auto-deployed production successfully

Live URL: https://campusresolve-drab.vercel.app

# 3. Files we added

| File | Why |
| --- | --- |
| src/lib/seed.ts | Idempotent demonstration dataset |
| src/lib/complaints/transitions.ts | Server status rules + text sanitize |
| src/components/assign-worker-form.tsx | Assign + SLA preview |
| src/components/complaint-filters.tsx | Search / filter ticket lists |
| src/app/api/uploads/[filename]/route.ts | Authorized evidence serving |
| scripts/check-transitions.ts | Lightweight transition tests |
| docs/MVP_HANDOFF.md | Handoff package |
| docs/CURRENT_STATUS.md | Status documentation |
| docs/WORK_DONE.md | Work-done documentation (this file) |

# 4. Main files we modified

| Area | Files |
| --- | --- |
| Actions / auth | src/lib/actions.ts, src/lib/auth.ts |
| Store / types / constants | src/lib/demo-store.ts, src/lib/types.ts, src/lib/constants.ts, src/lib/complaints/deadlines.ts |
| Dashboards | src/app/{student,warden,worker,admin}/page.tsx and ticket pages |
| Forms / login | src/components/new-complaint-form.tsx, src/app/login/page.tsx, src/app/signup/page.tsx |
| Package / env / docs | package.json, .env.example, docs/SUBMISSION.md |

*(Earlier on the same branch: Stitch-inspired UI restyle — app shell, badges, login hero, workflow stepper, etc.)*

# 5. What we deliberately did **not** build yet

These were deferred so the MVP stayed reliable before the deadline:

WhatsApp / email notifications

Full Supabase runtime persistence (schema only for now)

Predictive maintenance / heavy ML

Native mobile apps

Large automated E2E (Playwright/Jest) suite

# 6. Known remaining gaps (after this work)

Vercel demo store under /tmp can reset on cold starts

Supabase is prepared but not the live data layer

Admin invite has no rich success toast

Manual demo script still needed (no full browser E2E suite)

# 7. How to verify the work we delivered

npm install
npm run test:transitions
npm run lint
npm run build
npm run dev

Then walk all four demo roles on local or https://campusresolve-drab.vercel.app

Demo password: `demo1234`

Accounts: student@demo.edu, warden@demo.edu, worker@demo.edu, admin@demo.edu

# 8. One-line summary

We upgraded CampusResolve from a working demo into a submission-ready MVP with enforced workflow, SLAs, uploads, filters, secure signup, seed data, docs, and a live Vercel deploy on master.